YUVA INTERN

Cybersecurity Fresher Internship

Practical Implementation Project

DEVELOPMENT PLAN

SentinelLite

Mini SOC Log Analyzer

1. Purpose

This plan breaks the SentinelLite implementation into small, verifiable milestones. It is a proposed sequence; milestones should be marked complete only after the corresponding work and checks have actually been performed.

# 2. Scope and Guardrails

The first version will analyze a local CSV dataset of synthetic security events, apply explainable rule-based detection and risk scoring, and show results in a local Streamlit dashboard.

Included:

CSV loading and validation.

Event normalization.

Rule-based suspicious-event detection.

Explainable severity and risk scoring.

Dashboard metrics, filtering, and result tables.

CSV and JSON export of analysis results.

Automated unit tests and user documentation.

Excluded from the initial version:

Live Windows Event Log collection.

Cloud upload or external telemetry services.

Automated blocking, quarantine, or other response actions.

Claims that the tool is a production-ready SIEM.

# 3. Development Principles

Implement one module at a time and verify it before moving on.

Keep schema, sample data, code, tests, and documentation aligned.

Use synthetic data and documentation-reserved IP ranges in committed examples.

Fail clearly and safely on malformed input.

Keep detection rules explainable; show why a record was flagged.

Do not claim a feature works until it has been run and tested.

Commit coherent, verified changes with descriptive messages.

# 4. Milestones

| ID | Milestone | Main tasks | Completion evidence |
| --- | --- | --- | --- |
| M1 | Project baseline | Confirm folder layout, Python version, Git status, and documentation baseline. | Environment/version output and reviewed repository status. |
| M2 | Data schema and sample dataset | Finalize CSV headers, create synthetic records, validate schema consistency. | Non-empty sample CSV and schema checks. |
| M3 | Log parser | Load CSV, check required columns, normalize fields, report row-level validation issues. | Parser tests pass for valid and invalid inputs. |
| M4 | Detection engine | Define documented rules and match event records against them. | Detector tests cover matches and non-matches. |
| M5 | Risk scorer | Map matched rules to explainable risk scores and Low/Medium/High severity. | Scoring tests verify expected scores and boundaries. |
| M6 | Dashboard | Build Streamlit view with summary metrics, filters, alerts, and safe text rendering. | Dashboard starts locally and key workflows are manually checked. |
| M7 | Export | Add CSV and JSON export for filtered results. | Export content and columns verified with test data. |
| M8 | Quality and security checks | Run unit tests; test malformed CSV, invalid fields, unsafe-looking text, and empty datasets. | Test output and documented findings. |
| M9 | Documentation and evidence | Complete README, user guide, screenshots, changelog, and final report based on actual results. | Documentation reviewed; screenshots and test evidence captured. |
| M10 | Release and GitHub review | Review staged changes, commit, push, and verify files on GitHub. | Successful push and repository file check. |

# 5. Proposed Repository Layout

03_Practical_Implementation_Project/SentinelLite/

├── .gitignore

├── README.md

├── requirements.txt

├── data/

│   └── sample_security_logs.csv

├── docs/

│   ├── SentinelLite_Project_Proposal.docx

│   ├── SentinelLite_Requirements_Specification_SRS.docx

│   ├── SentinelLite_Architecture_and_Data_Specification.docx

│   ├── SentinelLite_Data_Specification.docx

│   ├── SentinelLite_Threat_Model.docx

│   └── SentinelLite_Development_Plan.docx

├── reports/

├── screenshots/

├── src/

│   ├── __init__.py

│   ├── app.py

│   ├── detector.py

│   ├── log_parser.py

│   └── risk_scorer.py

└── tests/

├── test_detector.py

├── test_log_parser.py

└── test_risk_scorer.py

Keep the three existing DOCX planning documents in docs/ as agreed. They are omitted from this tree for readability, not because they should be deleted.

# 6. Dependencies and Tools

Planned tools:

Python 3.

Streamlit or vercel for the local dashboard.

Python standard library for CSV, JSON, IP address validation, and timestamps where practical.

pytest for automated tests.

Only add packages that are actually used. Record final dependency versions in requirements.txt after selecting and verifying the environment.

# 7. Verification and Definition of Done

A milestone is complete only when:

1. Its implementation or documentation exists in the repository.

2. Relevant automated tests or manual checks have been run.

3. Results and known limitations are recorded.

4. No unrelated tracked files were accidentally changed.

5. The intended files are committed and pushed when the milestone is ready for GitHub.

# 8. Risks and Contingencies

| Risk | Mitigation |
| --- | --- |
| Scope grows before the core works | Keep live Windows logs and automated response out of version 1. |
| Schema and code drift apart | Update data specification, sample CSV, parser, and tests together. |
| Too many false alerts | Use clear rules and synthetic test cases; describe limitations honestly. |
| Environment or dependency issues | Verify Python and pip first; install only needed dependencies. |
| Documentation claims features that are not built | Use planned/future tense until a feature is implemented and tested. |

# 9. Immediate Next Actions

1. Verify the local Python environment.

2. Confirm the current repository and SentinelLite folder status.

3. Populate the sample CSV according to data_specification.md.

4. Implement and test src/log_parser.py.

5. Proceed through the milestones in order, adjusting the plan when evidence warrants a change.

# 10. Change History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-10-16 | Initial development plan. |