YUVA INTERN

Cybersecurity Fresher Internship

Practical Implementation Project

PROJECT PROPOSAL

SentinelLite

Mini SOC Log Analyzer

A lightweight, local-first security log analysis and alert triage dashboard

| Document type | Project Proposal / Project Charter |
| --- | --- |
| Version | 1.0 |
| Status | Draft for review — no implementation started |
| Prepared on | 13 October 2026 |
| Initial log source | Synthetic security logs; Windows Event Logs planned for a later milestone |
| Proposed repository path | 03_Practical_Implementation_Project/SentinelLite/ |

1. Executive Summary

SentinelLite is a beginner-friendly Mini Security Operations Center (SOC) log analyzer designed to demonstrate a structured security-monitoring workflow. The first milestone will ingest a controlled dataset of synthetic security events, identify predefined suspicious patterns, assign transparent severity levels, and present the results in a local dashboard. Users will be able to review event details and export filtered alerts for further analysis.

The project is intended for cybersecurity learning and portfolio evidence. It is not a production SIEM, endpoint detection platform, or replacement for an organization’s incident-response process. Windows Event Log ingestion is deliberately deferred until the synthetic-log workflow has been designed, implemented, and tested.

# 2. Problem Statement

Security logs can contain useful indicators of suspicious activity, but raw event records can be difficult for beginners or small teams to review consistently. Without a repeatable workflow, relevant events may be overlooked, severity decisions may vary, and investigation evidence may be hard to summarize. SentinelLite addresses this learning problem by parsing structured sample logs, applying documented detection rules, assigning explainable risk levels, and presenting concise summaries.

# 3. Project Objectives

- Build a local dashboard that loads and summarizes synthetic security logs.

- Validate input data and safely handle missing columns, invalid timestamps, and malformed rows.

- Detect a defined set of suspicious patterns using documented, deterministic rules.

- Assign alert severity using an explicit and explainable rule set.

- Show event totals, alert totals, severity breakdowns, and event details.

- Allow users to filter alerts and export filtered results to CSV or JSON.

- Create repeatable tests and record expected versus actual results.

- Document architecture, data fields, detection rules, limitations, and a demonstration workflow.

- Keep the first milestone synthetic-data-only; consider Windows Event Logs after acceptance testing.

# 4. Scope

## 4.1 In Scope — Initial Milestone

- Synthetic CSV security-event dataset with documented field definitions.

- Local file ingestion and input validation.

- Rule-based detection of selected patterns, such as repeated failed logins and suspicious administrative activity.

- Transparent Low, Medium, or High severity classification based on documented conditions.

- Dashboard summaries, alert table, filters, and event-detail inspection.

- CSV and JSON export of filtered alerts.

- Automated tests for parsing, detection, severity assignment, and relevant export behavior.

- Documentation, test evidence, known limitations, and a short demo script.

## 4.2 Out of Scope — Initial Milestone

- Reading live Windows Event Logs or installing a Windows service/agent.

- Continuous endpoint monitoring or background SOC operation.

- Blocking IP addresses, killing processes, changing firewall rules, or taking automated response actions.

- Cloud deployment, paid APIs, external threat-intelligence integrations, or production SIEM integrations.

- Machine-learning detection or claims that the tool detects all attacks.

- Real organizational logs, credentials, personal data, or confidential incident data.

- Multi-user authentication, role-based access control, or enterprise-scale storage.

## 4.3 Future Milestone

A later milestone may add Windows Event Log import or collection after the synthetic-log milestone is accepted. That extension will require separate requirements, event-field mapping, permissions and privacy review, test cases, and acceptance criteria. It is not part of this initial delivery.

# 5. Stakeholders and Responsibilities

| Stakeholder | Interest / Responsibility |
| --- | --- |
| Project developer | Defines requirements, implements the application, writes tests, maintains documentation, and records issues. |
| Internship evaluator / mentor | Reviews scope, technical evidence, documentation quality, and acceptance results. |
| Student / demo user | Loads sample data, reviews alerts, uses filters, and exports results. |
| Future maintainer | Uses architecture, setup instructions, rule documentation, and tests to extend the project safely. |

# 6. Proposed Features

| ID | Feature | Expected behavior |
| --- | --- | --- |
| F-01 | Synthetic log ingestion | Load the documented CSV dataset and report the valid-record count. |
| F-02 | Input validation | Identify missing required columns and invalid rows with a clear message. |
| F-03 | Rule-based detection | Flag events matching the documented detection rules. |
| F-04 | Severity scoring | Assign Low, Medium, or High severity according to deterministic conditions. |
| F-05 | Dashboard summary | Display event totals, alert totals, severity counts, and matching events. |
| F-06 | Filtering and inspection | Filter by severity and supported fields, then inspect selected event details. |
| F-07 | Alert export | Export currently filtered alerts to CSV or JSON. |
| F-08 | Test and evidence suite | Run repeatable tests and document results and known limitations. |

# 7. Constraints and Assumptions

## 7.1 Constraints

- The initial version should run locally on a typical student Windows computer.

- Python will be the primary language; Streamlit is the proposed dashboard framework.

- CSV is the initial input format; CSV and JSON are planned alert-export formats.

- The core analysis must not require paid services, API keys, or internet access.

- All new files must be stored in a SentinelLite subfolder to avoid overwriting existing internship work.

- The tool must not perform automated response actions or modify the host system.

## 7.2 Assumptions

- Synthetic records can cover normal events, suspicious patterns, and malformed inputs.

- Detection results depend on the quality of input data and the defined rules.

- Required Python packages can be installed in a virtual environment.

- Acceptance results will be demonstrated using versioned test data and recorded output.

# 8. Deliverables

| ID | Deliverable | Description / Evidence |
| --- | --- | --- |
| D-01 | Project proposal | Approved problem, scope, stakeholders, risks, and acceptance criteria. |
| D-02 | Requirements specification | Functional and non-functional requirements with IDs and priorities. |
| D-03 | Architecture and data specification | Components, processing flow, data fields, and rule definitions. |
| D-04 | Threat model and test plan | Misuse cases, validation strategy, and traceable test cases. |
| D-05 | Working source code | Application modules and dashboard in the SentinelLite folder. |
| D-06 | Synthetic sample dataset | Documented logs covering normal, suspicious, and invalid cases. |
| D-07 | Automated tests and results | Test code and a results summary with pass/fail counts and known defects. |
| D-08 | User and setup documentation | Installation, run instructions, feature guide, limitations, and troubleshooting. |
| D-09 | Demonstration package | Demo script, representative evidence, and sample export files. |
| D-10 | Final project report | Design, implementation, test evidence, limitations, and future improvements. |

# 9. Risks and Mitigations

| Risk | Potential impact | Mitigation |
| --- | --- | --- |
| Rules are too simplistic | Missed or false alerts. | Document each rule, test positive and negative cases, and state that results are illustrative. |
| Malformed input causes a crash | Unreliable dashboard. | Validate required fields and types; test empty files, missing columns, and invalid rows. |
| Severity appears arbitrary | Users misinterpret priority. | Publish severity conditions and show the reason each alert matched. |
| Scope expands too early | Delayed or incomplete delivery. | Freeze the initial scope to synthetic logs and defer Windows Event Logs. |
| Sensitive information enters sample data | Privacy or disclosure risk. | Use synthetic records only; never commit credentials or real personal/organizational data. |
| Existing internship files are overwritten | Loss of prior work. | Create files only in `03_Practical_Implementation_Project/SentinelLite/` and inspect the folder first. |
| Package/environment differences | Application fails on another computer. | Document Python version, dependencies, and setup steps. |
| Test evidence is incomplete | Acceptance cannot be demonstrated. | Maintain traceable test cases and record expected, actual, and pass/fail results. |

# 10. Measurable Acceptance Criteria

The initial milestone is accepted only when the following criteria have been demonstrated with recorded evidence. Thresholds apply to the defined synthetic test dataset and do not represent real-world detection performance.

| ID | Acceptance criterion | Measurement / evidence |
| --- | --- | --- |
| AC-01 | Valid synthetic CSV loads. | Displayed valid-record count exactly matches the documented expected count. |
| AC-02 | Input validation handles common data problems. | At least 4 negative tests cover missing columns, empty input, invalid timestamps/values, and malformed rows; no uncontrolled crash occurs. |
| AC-03 | Detection rules behave as expected. | At least 3 detection scenarios are included; all designated positive and negative tests pass. |
| AC-04 | Severity assignment is deterministic. | At least 6 tests cover Low, Medium, and High; identical input produces identical results across repeated runs. |
| AC-05 | Dashboard metrics are correct. | Event total, alert total, and severity counts match independently calculated expected values exactly. |
| AC-06 | Filtering returns the correct subset. | At least 3 filter tests verify severity and supported-field filters. |
| AC-07 | Alert export works. | CSV and JSON exports preserve expected alert counts and required fields when re-read. |
| AC-08 | Automated tests are repeatable. | All required tests pass in the final recorded run; any excluded/failing test is documented. |
| AC-09 | Setup and usage are documented. | A reviewer can follow the README to set up, launch, load sample data, and export alerts. |
| AC-10 | Safety and scope constraints are respected. | Synthetic data only; no automated system changes; no committed secrets or real user data. |
| AC-11 | Core documentation is reviewable. | Proposal, requirements, architecture/data spec, threat model, test plan/cases, user guide, limitations, and final report exist or are tracked. |
| AC-12 | Project files are isolated. | All new files are within the SentinelLite subfolder and existing project files remain unchanged. |

# 11. Proposed Technology Stack

- Language: Python 3

- Dashboard: Streamlit

- Data handling: Python standard library and pandas if needed

- Input/output: CSV input; CSV and JSON alert exports

- Testing: pytest or Python unittest (final choice to be recorded later)

- Version control: Git and GitHub

- This is a proposed stack, not a final implementation decision. Specific versions and dependency pins will be recorded before implementation.

# 12. Proposed Development Workflow

- Review and approve this project proposal.

- Write the requirements specification and prioritize requirements.

- Document architecture, data fields, detection rules, threat model, and test strategy.

- Create the synthetic dataset and traceable test cases.

- Implement ingestion and validation.

- Implement detection, severity assignment, dashboard, filters, and exports.

- Run tests, fix defects, and record final results.

- Complete user documentation, demo evidence, and final report.

- Review acceptance criteria and prepare the internship submission.

# 13. Limitations and Success Definition

SentinelLite is an educational, rule-based prototype. It will not provide comprehensive threat detection, guaranteed attack identification, real-time monitoring, or automated incident response. A successful first milestone means the documented features work consistently on the controlled synthetic dataset, acceptance criteria have reproducible test evidence, and another person can set up and demonstrate the project using the documentation.

# 14. Approval and Change Control

This proposal is a draft until reviewed. Any change that adds a new log source, external service, automated response, or major feature should be recorded in a decision log and reflected in scope, requirements, and tests before implementation.

| Review role | Name / signature | Date | Status / comments |
| --- | --- | --- | --- |
| Project developer | ____________________ | ____________ | ____________________________ |
| Mentor / evaluator (if applicable) | ____________________ | ____________ | ____________________________ |